CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Michael Bayuga, Bryce Batula, John Theodore Yap / Date: March 18, 2016 / Project Name: Sanmeet (Meetings and Attendance Android) / Client: Sir Romel Feria / Sprint Number: 3-5
1. What were the main lessons your team learned in this sprint? / Sprints 3-5 were the hardest, mostly since we tried to finish 3 sprints in one go. We managed to put off a lot of the work just until recently. Often a lesson students learn the hard way, cramming, negligence, and lack of consultation were our enemies. We learned that we need to be more proactive if we want to make a good product. Slacking got us nowhere. / 2. Describe one example of what went right in this sprint. / Technically speaking, we’re starting from scratch, converting from Android Studio to Ionic. Syncing and contact creation/deletion were done. They’re not as aesthetically pleasing as the proposed design (as per CS 191), but we believe we are making progress here. / 3. Describe one example of what went wrong in this sprint. / There was an overall dip in the group’s efficiency. The group was still learning Android Studio and suddenly switched to Ionic. The group up until this point seemed to have no real direction / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We intend to work smarter and faster and start earlier.